## Slide 1
Feedforward
Feedback
1
2
3
4
5
6
Box | Step Name | Process | Team Requirements
1 | Outreach & Planning | Brainstorm clients, plan outreach strategy, schedule meetings | All members; lead coordinates
2 | Client Engagement | Meet clients, explain project scope, confirm interest | Comms lead runs meetings; all attend
3 | Requirements Gathering | Collect functional + nonfunctional needs; data sources Zoom, Moodle, Email+, R Shiny, GA | Analyst documents; liaison confirms
4 | System Design & Feasibility | Draft ERD and architecture; assess privacy and access constraints | Data engineer + designer lead; team reviews
5 | Solution Development | Build ERDs, mockups, conceptual workflows with synthetic data | Designer + data modeler lead; all support
6 | Client Feedback & Refinement | Present designs, gather feedback, refine report and recommendations | Entire team with client sign-off
Clarify requirements
Adjust design
Refine deliverables
Waterfall Model of SMMC Engagement Reporting Project